Thank you all for attending Monday 26th's Meeting (Week2)

As of this week, the format for the notes documents will follow the format: What we accomplished within the week, what needs doing within what time frame, and the ideas moving forward – potentially having questions for the ideas.

What we accomplished this week:

As of the 26th, there is now a current working google document that people can update accordingly as to whether or not they can attend a meeting (https://docs.google.com/document/d/159I1-y8kNtgzL7vmqKYiTOoJwtrWSPM1ObVdU3X8aUY/edit?usp=sharing).

We also have a good plan going ahead for the next few weeks: Scott and David have suggested that for the Minimum part of this project, we do only the necessary parts of the features with the maximum including more ideas that we’ve had over the last 2 weeks.

What needs doing with what time frame:

With what we’ve done this week in mind: from week 3 forward, we will look at starting the database and starting the code. During the meeting on Saturday at 1pm, we will discuss what language we will be using as well as what security features we will need. The basics of the database and code will need to be done between 2nd February and 22nd February. The security will need to be done between 23rd February and 15th March.

Ideas had and potential issues:

Business Analyst:

-Attendance Rank System

-3D map

-Gym Page

-Club Chat Rooms

-Notifications

-Notify Students about room changes

-Customisable Pages

-Transport Page

Software Development:

-3D model, flat static map that highlights the room, and you can change the floor.

What can go wrong:

-Code limitations

-Availability

-Potential Data Breach (ie mi-linux issues)

-Lack/Failure of security

-AI gives the wrong code and screws us

-Too long thinking, not enough doing